LMS-> Learning management system

Feature List

Admin Panel => 30-35 days
-->Log In/Out
-->Admin Dashboard
-->Add New Subject
-->Add New Class
-->Add New Teacher
-->Edit Teacher
-->Add New Student
-->Edit Student
-->Create and update roles
-->Createand update permissions
-->Assign permssions to roles and roles assign to users
-->User management:-
-->It allows you to add and edit users, add their roles.
-->Course management:-
-->It delivers learning materials to the learners who need them.
-->The LMS can issue certificates of completion for professional	certifications.
-->Reports:- Generate different type of reports
--> Document Uploades:- admin can upload documents related to students and	teachers
--> Admin can manage the content
-->Create terms and conditions
-->Send email and SMS Notification
-->Admin can set time for classes
-->Admin can see student attendance

Management Panel:- 15-20 days
-->Log In/Out
-->Panel will show according to assign roles.
-->User and Role Management:-
-->Created and manage user accounts(teachers, students)
-->Assign roles and permissions(admin, teacher, student etc)
-->Courese Management:-
-->Add, update and organize courses
-->Manage course categories and tags
-->Management can active and deactive account(teacher, student)
-->Management to give task to teachers

Teacher => 17-22 days
-->Log In/Out
-->Course creation and management:-
-->Create, edit, and delete courses
-->set course details (title, description, duration, etc.)
-->Upload course materials(lectures, etc)
-->Define prerequisites for courses
-->Content Management:-
-->Upload and organize course content(documents, etc)
-->Set conttent accessibility (public, private, restricted)
-->Communication and collaboration:-
-->Messaging system for teacher-student communication
-->Messaging system for teacher-management communication
--> Teacher provide Online Classes
-->Teacher can set their calendar for availability
-->Teachers can give task to students
Student => 17-22 days
-->Log In/Out
-->View course certificates
-->post query to teacher
-->Watch uploaded video of class
-->Course Enrollment:-
-->Browse available courses
-->Register for courses
-->View enrolled courses and upcoming sessions
-->Content Access:-
-->Access course materials and resources
-->View lectures and supplementary content
-->Download course materials
-->Payment for the courses
-->Communication:-
-->Communicate with teachers
-->Receive notifications and updates related to courses

Total Estimate time:- 79-94 working days (without API)
Total Estimate for API:- 35-45(days) working days
Design in html:- 7 days working days
Design in react:- 22-25 working days

Admin panel => 20-25 days
*Admin creates company
*Admin creates teams in a company.
*Admin creates users in teams (MEC, QA, etc).
*Admin assigns roles and permissions to users (Vendor, Manager, etc).
*Admin creates roles.
*Admin can deactive or active users account(Vendor, Manager).
*Admin can create vendor.
*Admin can Registar vendor with email, phone number, or password etc.

 Vendor Registration and Profile =>1-2 days
  *Vendor can manage their profile.

 Vender team => 6-8 days
*Vendor submit a document for verification.
*Vendor can upload document in format (pdf, doc, jpeg and png)
*Vendor submit a document to Expeditor Team.

Expeditor Team Work=>2-3 days
*Expeditor review and submit a document to MEC and QA Team.

QA Team Work=> 4-5 days
*QA team will approved the documents if PDO approval not required.
*QA team send documents to STS-DCC team if PDO reqquired.

MEC Team Work =>4-5 days
*MEC team will approved the documents if PDO approval not required.
*MEC team send documents to STS-DCC team if PDO reqquired.

STS-DCC Team Work =>7-8 days
*STS-DCC team will approve the doc and send to expiditor .
*STS-DCC will issue RFH to PDO and close the process with verified.

Design Team ==>
MEC Eng Team Work => 5-6 days
*prepare document and submit to STS-DCC team.
*upload the documents.
STS Team Work => 5-6 days
*prepare document and submit to STS-DCC team.
*upload the documents.
PDO Team work => 7-8 days
*Docment approved with review cycle completed.
*if not approved return back for correction and resubmitting.

Tracking system=>8-10 days
*Track documents
*Check document status
Notification => 6-8 days

*When document status changed, get notification to vendor team.

Total Estimeate time 75-94 working days
User Registration and Profile Management:

Registration with email, phone number, or social media accounts.
User profile management.
Estimated Time: 4-5 days
Document Submission and Tracking:

Implement document submission features.
Tracking of document submission status.
Version control and history tracking.
Estimated Time: 10-12 days
Workflow Configuration and Management:

Configure and customize workflows.
Workflow progress tracking and notifications.
Integration with email for workflow notifications.
Estimated Time: 8-10 days
Approval and Review Process:

Implement ABCD code-based approval system.
Decision-making process for PDO approval.
Comments and feedback exchange during document review.
Estimated Time:6-8 days
Document Verification and ABCD Stamp:

Document verification process by QA and MEC teams.
Determine whether PDO approval is required or not.
Ability to mark documents with ABCD stamp.
Estimated Time: 6-8 days
Expeditor Support:

Support for expeditors to facilitate the document review process.
Facilitate communication between expeditors and vendors.
Estimated Time: 5-7
Vendor Portal and Document Submission:

Vendor portal for document submission.
Communication tools for vendors to update and resubmit documents.
Status tracking for vendor-submitted documents.
Estimated Time: 10-12
Reporting and Analytics:

Generate reports on document workflow efficiency.
Analytics dashboard for insights into workflow progress.
Document audit trails for compliance.
Estimated Time: 6-8
Scalable Architecture:

Implement a scalable architecture to accommodate growing document submissions.
Implement load balancing for high traffic.
Estimated Time: 8-10
Security and Compliance:

Data encryption and protection.
Secure user authentication and authorization.
Compliance with relevant data protection regulations.
Estimated Time: 8-10
Integration with EDMS System:

Integration with the existing EDMS system for document submission.
API for external systems to interact (if required).
Estimated Time: 8-10
Documentation Closure:

Ability to close document review cycles and mark documents as final.
Final document issuance to respective parties.
Estimated Time: 6-8

Teacher Panel:

    Course Creation and Management:
        Create, edit, and delete courses
        Set course details (title, description, duration, etc.)
        Upload course materials (lectures, assignments, resources)
        Define prerequisites for courses

    Content Management:
        Upload and organize course content (documents, presentations, videos)
        Set content accessibility (public, private, restricted)
        Integration with multimedia formats

    Assessment and Grading:
        Create quizzes, assignments, and exams
        Define grading criteria and rubrics
        Automated grading and manual override options

    Communication and Collaboration:
        Messaging system for teacher-student communication
        Discussion forums and group chats
        Scheduling and conducting virtual office hours

    Progress Tracking:
        Monitor student progress and engagement
        Access analytics on course performance
        Identify at-risk students and provide interventions

    Feedback and Evaluation:
        Provide feedback on assignments and assessments
        Conduct course evaluations and surveys
        Generate performance reports for individual students

Student Panel:

    Course Enrollment:
        Browse available courses
        Register for courses
        View enrolled courses and upcoming sessions

    Content Access:
        Access course materials and resources
        View lectures, assignments, and supplementary content
        Download course materials for offline use

    Assessment and Submission:
        Complete quizzes, assignments, and exams
        Submit assignments and assessments online
        View grades and feedback

    Communication:
        Communicate with instructors and peers
        Participate in discussion forums and group activities
        Receive notifications and updates related to courses

    Progress Tracking:
        View personal progress and performance metrics
        Access course completion certificates or badges

Management Panel:

    User and Role Management:
        Create and manage user accounts (teachers, students, administrators)
        Assign roles and permissions (admin, instructor, student)

    Course Catalog Management:
        Add, update, and organize courses
        Manage course categories and tags

    Analytics and Reporting:
        Generate reports on course enrollment and completion rates
        Analyze student performance and engagement metrics
        Identify trends for course improvement

    Integration and Compatibility:
        Integrate with other university systems (e.g., student information system, authentication systems)
        Ensure compatibility with various devices and platforms

    Security and Compliance:
        Implement data security measures
        Ensure compliance with privacy regulations (e.g., GDPR, FERPA)

    Customization and Configuration:
        Configure system settings (e.g., language, time zones)
        Customize branding and appearance
Attendance/ Time Sheet Management / Scheduler
Terms and Condition
Reports
Admin to manage the content
Document Uploads
email & SMS Notification
Task Management - Teachers to give task to students and management to give task to teachers